## Slide 1: Agile Presentation
JJ Newell 12/15/24 CS250

## Slide 2: Explaining Agile Roles
Scrum Master: The Scrum Master is responsible for ensuring the Scrum Team is working as effectively as possible with Scrum Values (Coursera Staff, n.d.). They are also in charge of planning meetings and guiding talks during meetings.
Product Owner: The Product Owner is responsible for communicating with stakeholders and ensuring the Scrum Team understands the project goals (Coursera Staff, n.d.). They are also in charge of creating the Product Backlog and relaying stakeholder requests to the Scrum Team.
Developer: The developer’s responsibility varies depending on their specialty, but they are primarily responsible for creating functional software (Coursera Staff, n.d.). In addition, they are also responsible for communicating with other team members in the pursuit of accomplishing project goals.
Tester: The tester is responsible for formulating clear pass/fail test requirements based upon user stories and software requirements (Coursera Staff, n.d.). In addition, they will work together with the Product Owner and developer to ensure there are no misunderstandings.

## Slide 3: Explaining Agile Phases
Sprint Planning: Sprint Planning is the phase in which the entire Scrum Team comes together and discusses the goals and aspirations of the next Sprint. The Scrum Team will discuss their primary goals such as how much they can get done and what would be most important to finish (Schwaber & Sutherland, 2020).
Daily Scrums: Daily Scrums are a Daily meeting that the Scrum Master and development team, developers and testers, will have every day. These meetings will be 15 minutes long and will encourage each member to discuss, what they did yesterday, what they are doing today, and what blockers they have that might impede them (Schwaber & Sutherland, 2020).
Backlog Refinement: Backlog Refinement is a task that is done by the entire Scrum Team. This involves discussing the Product Backlog and deciding if there are any items that might need to be changed in priority or size (Schwaber & Sutherland, 2020).
Sprint Review: The Sprint Review happens towards the end of a Sprint. The purpose of it is the Scrum Team presenting their work to stakeholders and discussing progress towards the Product goal (Schwaber & Sutherland, 2020).
Sprint Retrospective: The Sprint Retrospective is a reflection of how the Scrum Team performed during the most recent Sprint. They discuss and identify any issues they could improve upon, or identify things that they did well (Schwaber & Sutherland, 2020).

## Slide 4: Describing Waterfall Model
In the Waterfall Model there are 5 stages. Requirements, design, implementation, verification, and maintenance (Atlassian, n.d.). The key difference is that Waterfall is much more rigid and does not have the flexibility that Agile does. After the requirements stage, where requirements are received from the client, the client has little say in what direction the project takes from that point (Atlassian, n.d.). One problem that arose during the SNHU Travel Project was the requirement of changing the Top 5 Destinations list from a webpage you scroll through to a slideshow. This change would not have been possible in a Waterfall environment.

## Slide 5: Waterfall or Agile Approach
When choosing between a Waterfall or Agile Approach there are a few questions that should be asked first. Does the project have clear, fixed requirements? Is there a set deadline and budget? Will there be need to adjust for additional Stakeholder needs? These three questions allow you to quickly filter which approach you should take. Waterfall is great if you have fixed requirements, a set deadline and budget, and will not need to adjust for additional stakeholder needs (Radigan, n.d.). Whereas Agile is better if the requirements are not so clear, the deadline is flexible, and you will need to incorporate additional stakeholder needs.

## Slide 6: References
Radigan, Dan. (n.d.) Agile vs. waterfall project management, Retrieved December 15, 2024, from https://www.atlassian.com/agile/project-management/project-management-intro
Atlassian. (n.d.) Waterfall Methodology: A Comprehensive Guide, Retrieved December 15, 2024, from https://www.atlassian.com/agile/project-management/waterfall-methodology
Coursera Staff. (October 28, 2024). The 3 Scrum Roles and Responsibilities Explained, Retrieved December 15, 2024, from https://www.coursera.org/articles/scrum-roles-and-responsibilities
Schwaber Ken, Sutherland Jeff. (2020). The official Scrum Guide, Retrieved December 15, 2024, from https://scrumguides.org/scrum-guide.html